GraphWeave — Complete Development Plan

GraphRAG for Multi-Hop Questions

Version 1.0 | 27 October 2026 | Engineering specification for an independently buildable portfolio project

Document control: Treat this document as the project-specific source of truth. If implementation choices change, update the relevant decision record and tests.

# Delivery approach

Suggested sequence: one phase at a time, with a working main branch at each checkpoint. The time estimates below are planning estimates for one developer and will vary with provider setup and available time.

# Phase-by-phase plan

## 1. Phase 0 — Dataset and graph schema

Define multi-hop question categories, ontology, provenance format, evaluation set, and baseline retrieval protocol.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 2. Phase 1 — Foundation and ingestion

Create FastAPI, PostgreSQL, Neo4j connectivity, document parsing, chunking, deterministic IDs, and ingestion job tracking.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 3. Phase 2 — Extraction pipeline

Implement schema-constrained entity/relation extraction, validation, confidence thresholds, retries, and provenance persistence.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 4. Phase 3 — Entity resolution and graph writes

Implement canonical IDs, aliases, conservative resolution, typed edges, versioning, and idempotent graph updates.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 5. Phase 4 — Vector and graph retrieval

Implement vector seed retrieval, bounded graph expansion, evidence fusion, deduplication, and trace logging.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 6. Phase 5 — Answer generation and UI

Generate citation-grounded answers and build document upload, query, answer evidence, and graph exploration views.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 7. Phase 6 — Evaluation and tuning

Compare vector-only, graph-only, and hybrid approaches; tune depth/fan-out and report quality, latency, and cost.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

## 8. Phase 7 — Hardening and delivery

Add tenant/corpus scope, query limits, deletion/re-ingestion behavior, Docker Compose, docs, sample corpus, and demo.

Exit gate: implementation runs locally, relevant tests pass, README/docs are updated, and Antigravity reports changed files, commands executed, test results, and unresolved issues.

# Suggested schedule

Week 1: Phase 0–1, architecture decisions, repo setup, database, API skeleton, and local environment.

Week 2: Core data pipeline and baseline end-to-end workflow.

Week 3: Project-specific core capability and failure handling.

Week 4: Frontend dashboard/inspection UI and telemetry.

Week 5: Security tests, evaluation benchmark, tuning, and documentation.

Week 6: Packaging, demo data, final QA, screenshots, architecture diagram, and portfolio write-up.

# Milestones and evidence

M1 — Architecture approved: diagrams, data model, API contracts, security assumptions, and decision log.

M2 — Vertical slice: one document ingested and one question answered end to end.

M3 — Core differentiator: feature implemented with unit and integration tests.

M4 — Observable application: dashboard/trace shows relevant metrics for each request.

M5 — Evaluation: baseline and enhanced system measured on the same versioned dataset.

M6 — Release candidate: automated tests pass, Docker startup is reproducible, documentation complete.

# Risk register

LLM extraction can create false relationships; preserve provenance, confidence, validation, and evaluation.

Entity resolution can merge distinct entities; ambiguous matches should remain separate or require review.

Graph expansion can explode in size; enforce traversal depth, fan-out, timeouts, and query budgets.

Graph answers can sound certain despite weak paths; require evidence-backed citations and explicit uncertainty.

# Release checklist

Clean clone and setup verified from README.

No committed credentials, local database files, or user data.

Migrations, seed script, lint, type checks, tests, and production frontend build pass.

Critical security boundaries have explicit tests.

Evaluation report includes dataset description, method, baseline, results, limitations, and reproducibility details.

Demo does not expose real secrets or sensitive documents.

Resume claims are updated only after measured results exist; never invent percentages or claim unverified improvements.